E-Commerce Backend
Implementation Pack

Single-store now • Multi-store ready • Implementation blueprint for web, mobile, admin, and operations

This handoff document defines the backend module map, service responsibilities, queues, events, governance controls, and implementation phases for the full 170-screen commerce platform.

| Current platform scope | Backend priorities | Delivery outcome |
| --- | --- | --- |
| 72-screen admin • 50-screen customer web • 48-screen mobile | Transactional integrity • auditability • security monitoring • operational control | A modular monolith implementation pack AI agents and engineers can build against |

# E-Commerce Backend Implementation Pack

## Executive Overview

This document defines the backend implementation pack for a **single-store e-commerce system** that is **future-ready for multi-store expansion**. It consolidates the database architecture, API expectations, admin controls, customer-facing requirements, and mobile/web frontend contracts into a backend delivery blueprint that an AI coding agent or engineering team can implement with much less ambiguity.

The backend is not only an API. It is the operational core of the platform. It must support:

product catalog, variants, and merchandising

inventory, warehouses, and stock movement integrity

carts, checkout, orders, payments, shipping, and refunds

customer accounts, reviews, support, returns, and preferences

admin governance, role-based control, auditability, and security monitoring

queues, webhooks, alerts, incidents, and observability

clean scaling from single-store now to multi-store later

## 1. Backend Purpose

The backend must provide:

a clean domain-driven modular structure

reliable transactional behavior for orders, payments, and stock

backend-driven eligibility rules for customer actions

role-aware admin APIs and sensitive action controls

append-only operational history for audits, timelines, and investigations

observability hooks for failures, abuse, and operational incidents

extension points for multi-store scoping without overengineering the current release

## 2. Recommended Stack

Recommended implementation stack:

**Node.js + TypeScript**

**Express.js**

**Prisma ORM**

**PostgreSQL**

**Redis** for caching, throttling, and background jobs

**BullMQ** or equivalent for queues and workers

**S3-compatible storage** for product media and support attachments

**Paystack or Flutterwave** for Ghana-friendly rollout

**Resend / Postmark / SendGrid** for transactional email

**Sentry + structured logging + metrics** for observability

## 3. Backend Architectural Style

The recommended architecture is a **modular monolith**.

Why:

faster to build and maintain than microservices at the current stage

easier transaction management across catalog, inventory, and orders

simpler deployment model

lower operational complexity

still compatible with future extraction of modules into separate services if necessary

### 3.1 Core design rules

keep modules isolated by business domain

use services for business rules, not controllers

use repositories/data access patterns where helpful, but do not overabstract Prisma

centralize validation and authorization

centralize error mapping and response formatting

make critical business actions idempotent where needed

write timeline/audit events alongside key state changes

## 4. High-Level Module Map

Recommended modules:

auth

users

roles-permissions

catalog

categories

brands

inventory

carts

checkout

orders

payments

shipping

promotions

reviews

support

notifications

content

customers

reports

audit

security

alerts-incidents

integrations

system-settings

jobs-workers

health-observability

## 5. Recommended Folder Structure

src/
  app/
    app.ts
    server.ts
    routes.ts
  config/
    env.ts
    logger.ts
    prisma.ts
    redis.ts
    sentry.ts
  common/
    constants/
    errors/
    middleware/
    utils/
    validators/
    types/
    policies/
  modules/
    auth/
      auth.controller.ts
      auth.service.ts
      auth.routes.ts
      auth.schemas.ts
      auth.types.ts
    users/
    roles-permissions/
    catalog/
    categories/
    brands/
    inventory/
    carts/
    checkout/
    orders/
    payments/
    shipping/
    promotions/
    reviews/
    support/
    notifications/
    content/
    customers/
    reports/
    audit/
    security/
    alerts-incidents/
    integrations/
    system-settings/
    jobs-workers/
    health-observability/
  workers/
    payment.worker.ts
    notification.worker.ts
    alert.worker.ts
    webhook.worker.ts
  prisma/
    schema.prisma
    migrations/
    seed.ts

## 6. Request Lifecycle Pattern

Each request should typically pass through:

route registration

auth middleware if needed

permission middleware if needed

input validation

controller

service business logic

Prisma/database operations

event logging / audit / notifications where relevant

structured response formatting

### 6.1 Controller responsibilities

Controllers should:

parse request context

call validated service inputs

avoid business logic

translate service result into response DTO

### 6.2 Service responsibilities

Services should:

enforce business rules

coordinate transactions

coordinate writes to related tables

call external provider adapters

create audit/timeline/alert events where needed

## 7. Auth and Identity Module

### Responsibilities

registration

login

logout

password reset

email verification

session creation and invalidation

token issuance and refresh if using JWT-based sessions

admin session tracking

login event recording

lock/suspend enforcement

### Key implementation rules

password hashing with bcrypt or argon2

secure session/token storage

separate customer and admin session governance concerns

login attempts should create `login_events`

suspicious behavior may create `security_events`

### Important endpoints

`POST /api/auth/register`

`POST /api/auth/login`

`POST /api/auth/logout`

`POST /api/auth/forgot-password`

`POST /api/auth/reset-password`

`POST /api/auth/verify-email`

## 8. Roles, Permissions, and Admin Control

### Responsibilities

role and permission loading

route-level authorization

action-level permission checks

admin user role assignment

privileged action gating

### Recommended policy style

Use permission codes such as:

`catalog.products.read`

`catalog.products.write`

`catalog.products.publish`

`inventory.adjust`

`orders.override_status`

`refunds.approve`

`support.assign`

`security.audit.read`

`incidents.manage`

`settings.write`

### Sensitive action pattern

For critical actions:

verify permission

optionally require a reason field

perform action

write `admin_action_logs`

write `audit_logs`

create downstream alerts where appropriate

## 9. Catalog Module

### Responsibilities

product CRUD

variant management

media metadata

publishing workflow

price updates

SEO fields

product analytics summary later

### Important rules

product status and visibility are separate concepts

variants are the main purchasable stock units

archive instead of delete for important product records

price changes should be admin-audited

### Important endpoints

`GET /api/products`

`GET /api/products/:slug`

`GET /api/admin/products`

`POST /api/admin/products`

`PATCH /api/admin/products/:id`

`POST /api/admin/products/:id/publish`

`POST /api/admin/products/:id/archive`

## 10. Inventory Module

### Responsibilities

warehouse management

inventory item current state

inventory movement history

low stock detection

reservation and release logic

manual stock adjustment

### Critical rules

inventory should primarily be tracked at variant level

all stock changes must create `inventory_movements`

manual adjustments require admin audit logging

available stock = on_hand - reserved

low-stock thresholds should be settings-driven

### Key flows

reserve stock during checkout or payment window

release stock on payment failure/expiry

deduct stock on payment success or dispatch depending on policy

restock on return completion when applicable

## 11. Cart and Checkout Module

### Responsibilities

guest and user carts

cart item pricing snapshots for UX

coupon application preview

checkout validation

order draft creation

payment initialization handoff

### Critical rules

never trust frontend totals

backend recalculates totals during checkout

backend determines eligibility for guest checkout

backend returns action eligibility flags for cancel/return/review later

### Checkout service responsibilities

validate items and stock

validate coupons/promotions

calculate totals

create order + order_items + order_addresses

initialize payment

reserve stock if policy requires

create timeline history

## 12. Orders Module

### Responsibilities

order creation

order state transitions

fulfillment state transitions

order notes

cancellation requests

return workflows

customer and admin order views

### Core order rules

`order_status`, `payment_status`, and `fulfillment_status` are separate

state transitions should be explicit and validated

every important transition writes `order_status_history`

snapshot product and address data into order tables

### Admin controls

Admins may:

confirm

move to processing

add notes

cancel where allowed

create or update shipment

initiate refund workflows

All sensitive actions should be logged.

## 13. Payments Module

### Responsibilities

provider abstraction

payment initialization

webhook verification

payment transaction history

refund synchronization

payment failure handling

### Provider abstraction

Implement a `PaymentProviderAdapter` interface with operations like:

initializePayment

verifyPayment

handleWebhook

refundPayment

### Critical rules

webhook verification is authoritative

do not trust frontend payment success

store raw provider payloads carefully

all payment state changes should write `payment_transactions`

### Failure handling

repeated payment failures may trigger alerts

invalid webhook signatures should create `security_events`

failed payment spikes should be visible in monitoring

## 14. Shipping and Fulfillment Module

### Responsibilities

shipping method management

shipment creation

shipment tracking updates

warehouse linkage

fulfillment queue support

### Important rules

allow multiple shipments per order for future split-shipment support

shipment events should build timeline visibility

customer-facing tracking pages consume backend shipment timelines

## 15. Promotions and Coupons Module

### Responsibilities

coupon management

promotion rule evaluation

eligibility calculation

coupon redemption tracking

### Rules

coupon rules must be validated at checkout time

usage limits must be concurrency-safe

promotions should be centrally evaluated rather than scattered through controllers

## 16. Reviews Module

### Responsibilities

review creation

review eligibility checks

moderation state handling

review listing and summaries

### Rules

review eligibility should be backend-driven

verified purchase checks should use order/order_item state

moderation actions should be admin-audited where necessary

## 17. Support Module

### Responsibilities

ticket creation

support messaging

internal note handling

attachment handling

SLA/reporting support later

link support tickets to orders when relevant

### Rules

internal notes must not leak into customer-visible messages

status changes should write `support_status_history`

ticket creation and messaging should create timeline/activity entries

## 18. Notifications Module

### Responsibilities

email/SMS/push dispatch orchestration

order confirmation emails

shipment updates

support notifications

password reset / verification emails

provider delivery event tracking

### Pattern

create logical `notifications` record

enqueue delivery job

record provider callbacks in `notification_events`

## 19. Content Module

### Responsibilities

banners

CMS pages

campaign content

merchandising blocks later

### Rules

publishing state should be explicit

content changes by admin should be audited

## 20. Customers Module

### Responsibilities

customer list and detail aggregation for admin

customer order/support/review summaries

customer account state actions

customer activity timeline aggregation

### Special note

This module is more of an aggregation/orchestration module than a pure table-owner module because customer detail pages need data from:

users

orders

support

reviews

security_events

risk_signals

## 21. Audit Module

### Responsibilities

general audit trail writes

audit querying for admin explorer

entity timeline support

admin action logs

### Rules

append-only

no hard edits of log records

important admin actions should capture before/after where relevant

## 22. Security Module

### Responsibilities

login event analysis hooks

suspicious event creation

security event querying

risk signal aggregation

session governance hooks

### Events that may create security records

repeated login failures

invalid admin access attempts

suspicious refund patterns

webhook signature failures

coupon abuse patterns

suspicious checkout behavior

## 23. Alerts and Incidents Module

### Responsibilities

alert generation

alert assignment and resolution

incident creation and linkage

investigation support

### Alert sources

low stock

payment failure spikes

queue failures

suspicious logins

webhook failures

large refund anomalies

system exceptions

### Incident usage

Incidents represent structured investigations that may link to:

users

orders

payments

alerts

support tickets

security events

## 24. Integrations Module

### Responsibilities

provider clients

webhook adapters

third-party retry logic

integration health checks

### Candidates

payment gateways

email providers

SMS providers later

storage providers

analytics providers later

## 25. Jobs and Workers

### Worker categories

payment verification worker

webhook processing worker

email notification worker

support notification worker

low stock scan worker

alert generation worker

report generation worker later

### Job design rules

idempotent where possible

status tracked in `job_runs`

retry policy per job type

poison/failure visibility for repeated failures

## 26. Reporting and Analytics Module

### Responsibilities

sales aggregation queries

product performance aggregation

support analytics

refund/return analytics

customer summaries

dashboard KPIs

### Rules

do not overload live transactional endpoints with heavy reporting queries

consider materialized views or scheduled summary tables later if needed

reports should be permission-aware on admin side

## 27. API Design and Response Conventions

### Conventions

consistent route naming

DTO-based validation

explicit pagination envelopes

explicit filter and sort contracts

machine-readable error codes

### Example response envelope

{
  "success": true,
  "data": {},
  "meta": {}
}

### Error style

{
  "success": false,
  "error": {
    "code": "ORDER_NOT_ELIGIBLE_FOR_CANCELLATION",
    "message": "This order can no longer be cancelled."
  }
}

## 28. Validation Strategy

Use Zod or equivalent for:

request body validation

query validation

param validation

provider payload validation where practical

Validation should happen:

before controller logic

inside services where cross-table business rules are involved

## 29. Transactions and Consistency

Use Prisma transactions for operations such as:

checkout order creation

inventory reservation/release

refund approval state change bundles

support state + history updates

admin role assignment + audit writes where necessary

Be careful not to place slow provider network calls inside long-running DB transactions.

## 30. Caching Strategy

Use Redis or similar for:

session storage if applicable

short-lived catalog caches

rate limiting

idempotency helpers

queue backing

Avoid caching highly sensitive or rapidly mutating operational detail without invalidation strategy.

## 31. Webhooks and Idempotency

### Webhooks

All inbound webhooks should:

verify signatures

write `webhook_events`

be processed idempotently

produce clear failure/retry behavior

### Idempotency

Recommended for:

payment verification

refund sync

webhook processing

order-placement edge cases if payment providers retrigger callbacks

## 32. Observability and Monitoring

### Logging

Use structured JSON logs with:

request id

user/admin id where available

module

action

status

timing

error metadata

### Metrics

Track:

API latency

error rates

login failures

payment failures

low stock count

queue backlog

webhook failures

support backlog

alert counts

### Error monitoring

Use Sentry or equivalent for:

unhandled exceptions

provider failures

queue worker crashes

high-severity operational errors

## 33. Health and Reliability Endpoints

Recommended endpoints:

`GET /health`

`GET /ready`

`GET /metrics`

optional `/admin/system/health` aggregation endpoint

## 34. Testing Strategy

### Minimum layers

unit tests for business rules

integration tests for services + DB behavior

webhook tests

auth and permission tests

checkout/order/payment flow tests

refund/return/support flow tests

### Highest-value test targets

stock reservation consistency

payment confirmation idempotency

refund approval flows

support visibility separation

admin permission enforcement

eligibility flags returned to frontend

## 35. Security Hardening

Minimum requirements:

strong password hashing

rate limiting

secure cookie/session strategy or hardened JWT approach

input validation

provider webhook signature validation

secure file upload validation

role-based access control

audit logs for sensitive admin actions

secrets in environment variables only

no raw provider secrets in logs

## 36. Multi-Store Readiness Strategy

Do not implement full tenancy now.

Prepare for later by:

keeping modules store-ready

using flexible settings scope

keeping warehouses and inventory location-aware

avoiding assumptions that only one operational unit can ever exist

Future `store_id` candidates:

warehouses

inventory_items

shipping_methods

promotions

settings

banners

selected analytics scopes

## 37. Implementation Phases

### Phase 1: Core commerce

auth

users

roles/permissions

catalog

categories/brands

inventory

carts

checkout

orders

payments

shipping

### Phase 2: Customer service and content

reviews

support

notifications

content

customers aggregation

### Phase 3: Governance and operational control

audit

security

alerts-incidents

system-settings

jobs-workers

health-observability

### Phase 4: Reporting and optimization

reports

richer analytics

cache optimization

materialized reporting patterns later

advanced fraud/risk heuristics later

## 38. AI Coding Agent Guidance

An AI coding agent should:

implement module by module

derive Prisma models from the approved schema pack

keep service logic centralized

use DTOs and validators consistently

avoid inventing missing statuses or transitions

wire audit/security/alert hooks into sensitive paths

return frontend-friendly eligibility flags for customer actions

keep admin APIs permission-gated and action-audited

## 39. Final Position

This backend implementation pack is designed as the execution bridge between:

the database architecture

the 72-screen admin frontend

the 50-screen customer web frontend

the 48-screen mobile frontend

It gives the platform a backend foundation that is:

implementation-ready

modular

auditable

operationally observable

safe for sensitive commerce flows

scalable enough for future multi-store evolution